Week 1 and 2 Individual Progress

- Created the ERD to plan the database structure and relationships.

- Set up the Django project in VS Code with basic configurations.

- Made a GitHub repository and pushed the initial Django code for the team.

Week 1 and 2 -  Group Project Progress

- We reviewed all our earlier discussions and ideas to refresh our understanding of the project.

- Finalized the project requirements so everyone knows exactly what features and functions the system should have.

- Wrote and sent an email to the client to:

  - Share our current progress

  - Ask any questions we had

  - Schedule the next meeting for further discussion

- Created a Trello board to:

  - List all our tasks

  - Assign responsibilities to each team member

  - Track progress and deadlines easily

- Discussed and decided on the technology stack we’ll use for the project, choosing tools and frameworks that fit our needs and skills.

  - Django for backend

  - Mysql for database

  - Bootstrap, Html, CSS and Js for frontend

- Divided tasks among team members based on their strengths and interests, so everyone has clear responsibilities and knows what to work on next.

Task Distribution Table

| Task | Assigned Member |
| --- | --- |
| Prototype Design | Roshan |
| Database Design | Sandeep |
| System Flowchart | Khusbu |
| Work Breakdown Structure | Umanga |
| Gantt Chart Creation | Deepak |